Data Manager

# Idatabase extraction follow-up

Version 1.0

2026-09-20

# Purpose and Scope

This document defines the requirements and design for database extracton followup phase.  There are 5 items identified and we will also need to update existing documents once complete.

Anything not described in this document is out of scope.

This document is written to stand on its own - a developer picking this up with no other context should be able to start implementation directly from it.

## Interested parties

1. Developers - running the suite locally during development, adding new tests as new functionality is built.

## Proposal

### 1. After allo CRUD modules have had all OCI calls extracted to Oracle driver,  the following items were flagged for a seperate follow up.

Module

Status

Notes

OCI_Connection.c / OCI_Connection_Pool.c

Unaudited

Connection/session pooling — likely genuinely Oracle-specific under the hood, but never directly checked in this engagement.  The OCI_Connection is not used anywhere as far as I know. 1 database connection is a special case of a connection pool where the number of connections = 1.  Can we evaluate its use and remove any redundancy ?  The connectionpool is eclusively used,  I thought the OCI calls have already been extracted,  lets check.

OCI_Table_Metadata_Module.c

Next — most sensitive

Genuinely makes raw OCI calls, and called from multiple places independent of the driver (OCI_Execute_Query_Batch_Module.c, OCI_Insert_Template_Module.c, dispatcher.c, metadata_cache.c). Every module built in this project depends on it working correctly — highest-blast-radius candidate, warrants its own careful, dedicated pass with the same standalone-harness-first discipline used throughout.

Six DDL type-specific modules (Create_Table/View/User/Procedure, Drop_Table, Grant)

Deferred, low urgency

Confirmed zero OCI calls — pure parse/validate. The "merge into one file" question from earlier is a code-organization decision, not a driver-abstraction need.  I think the 6 modules with not OCI can be clubbed into 1 and named DML_Module.c or similar and remove the other modules completely.

OCI_Insert_Validate_Module.c

Deferred, low urgency

Confirmed zero OCI calls. Worth a future look at whether its validation rules (VARCHAR2 limits, NUMBER precision) carry Oracle-specific assumptions even without OCI calls — a different question from "does it call OCI.". If this is the case then maybe we should look at writing a helper function in either the module of driver to list the column types equivelant based on the database type ?

OCI_Response_Writer.c, OCI_Transaction_Manager.c, OCI_Level1_Parser.c/Level2_Parser.c

Unaudited

Outside this project's scope entirely; no claims made either way.  We need to evaluate these.

Rename (OCI_ prefix removal)

Deferred, this run

Confirmed safe for the six proven execute modules whenever you want to revisit it; skipped this round by your own call.  We need to complete all above before we clean up.