Data Manager

# File consumer proposal- Design Specification

Version 1.3

2026-08-03

# Purpose and Scope

This document defines the requirements and design for an independent file consumer module covering the Data Manager codebase.

Anything not described in this document is out of scope.

This document is written to stand on its own - a developer picking this up with no other context should be able to start implementation directly from it.

## Interested parties

1. Developers - running the suite locally during development, adding new tests as new functionality is built.

2. The request consumer (currently Test_XML_Runner.c's main(); in future, an HTTP consumer and/or an MQ consumer using the same dispatchers) - running the startup self-test automatically, and exposing on-demand testing via OP_UNIT_TEST for any consumer, including a future web-based one.

## Proposal

The below diagram shows my proposal for the target implementation.  For this proposal we are only implementing the file consumer,  but the implementation must support the addion of the other consumers in later implementations.

File Consumer (1)

HTTP Consumer

MQ Consumer

│

▼

Dispatcher (2)

│

Worker Queues (3)

│

▼

Response Queues (4)│

▼

Response Manager(5)

│

┌──────┼────────┐

│      │        │

File   HTTP    MQ

The following suggest structures will be helpful for tracking request/response.

Request Object

--------------

RequestId

Source

Payload

Timestamp

CorrelationId

Response Object

---------------

RequestId

Status

ErrorCode

ErrorMessage

Payload

ElapsedTime

## File consumer (1)

The File Consumer should only:

Watch or scan the configured input directory.

Detect XML and JSON files.

Perform basic validation (file exists, not zero length, extension valid).

Create a work item containing:

filename

full path

format (XML/JSON)

timestamp

unique request ID

Push it onto the dispatcher.

## Dispatcher (2)

The Dispatcher then decides which processing queue receives it and pops a message onto the relevant queue.

The dispatcher should be configurable in the consumer ini file to say decide whether to use a round robin, or least busy algorithm for deciding who gets the request.

## Workers Queues(3)

At start up of the consumer the number of queues and depth of queues is defined in the indedendent consumer ini file.  The main config.ini will also need to have a link to this file.   For example in config.ini there will be a parameter called consumer_type.  Depending on the type it will know which consumer ini to load.

In the consumer ini file we will configure the number of queues ( this will be the same as thread count , each worker will have its own thread,  NB it will also get its own session from the connection pool).

I particularly like your idea of configuring the number of queues in consumer ini, for example:

dispatcher.queue_count=5

dispatcher.queue_depth=500

At present all dispatcher functionality lives in Test_XML_Runner.c.

Key point is that each worker thread reads a queue dedicated for that thread alone.  Also as the worker has absolutely now way of knowing what is in the request,  it should be capable of executing any request.

## Response Queues (4)

When the consumer finished processing the request,  he simply writes a response and pops it on the response queue and cleans up as is.

## Response Manager (5)

The response manager polls the response queues and delivers the message to the correct response writer.

## Claudes concerns and anwers 03-AUG

Hi Terry — I read through this carefully. The core architecture is genuinely sound: a clean separation between the consumer (file-specific), the dispatcher/worker layer (consumer-agnostic), and the response manager (routes back by source type) — that's exactly the shape needed to add HTTP/MQ consumers later without touching the core. Good foundation.

One thing stands out as the single most important question before implementation starts, plus several smaller gaps worth nailing down.

The big one: concurrency

Everything built over the last two weeks — every module, every one of the 65 unit tests — was proven in a single-threaded context. Test_XML_Runner.c today processes one file at a time, sequentially, in one thread. This proposal introduces multiple worker threads running concurrently, each with its own DB session. That's a genuinely new dimension, and it raises questions the proposal doesn't address yet:

Answer 03-Aug: This is correct.  As you will see in the refreshed Data Manager project there are many modules so they were all written in indepent modules to ensure they worked.  The 65 Unit test output from today with the below output confirm they are good..

Unit test output

2026-08-03 07:28:32.803809 [INFO] [T0] [main] Startup self-test enabled (max_tier=3) - running now

2026-08-03 07:28:33.997481 [INFO] [T0] [unit_test_write_summary] Unit Test Summary

2026-08-03 07:28:33.997489 [INFO] [T0] [unit_test_write_summary] Tier 1: 14 pass, 0 fail, 0 skip

2026-08-03 07:28:33.997496 [INFO] [T0] [unit_test_write_summary] Tier 2: 19 pass, 0 fail, 0 skip

2026-08-03 07:28:33.997502 [INFO] [T0] [unit_test_write_summary] Tier 3: 32 pass, 0 fail, 0 skip

2026-08-03 07:28:33.997510 [INFO] [T0] [unit_test_write_summary] Overall: PASS

Interesting point here because as you can even see in the cenral logger ouput,  threading was considered from first design as you can see the log shows the thread id [T0].

As the below grep of all sources show,  the logger initaly had mutex on writes as the log shows the threading was considered at that stages. Also  OCI_Connection_Pool.c has considered threading.

leyden100@Terry-HP-Laptop-15-fd0xxx:~/eclipse-workspace/OCI_Wrapper/src$ grep -in "mutex" *.c

logger.c:12:static pthread_mutex_t log_mutex = PTHREAD_MUTEX_INITIALIZER;

logger.c:29:/*  Called under log_mutex - safe to access logger fields directly.   */

logger.c:171:	int mutex_locked = 0;

logger.c:197:    pthread_mutex_lock(&log_mutex);

logger.c:198:	mutex_locked = 1;

logger.c:282:	if ( mutex_locked )

logger.c:283:		pthread_mutex_unlock(&log_mutex);

OCI_Connection_Pool.c:470:    /* ---- Initialise mutex and condvar ---- */

OCI_Connection_Pool.c:471:    if (pthread_mutex_init(&pool->mutex, NULL) != 0 ||

OCI_Connection_Pool.c:475:                     "pthread_mutex_init / pthread_cond_init failed");

OCI_Connection_Pool.c:617:    pthread_mutex_destroy(&pool->mutex);

OCI_Connection_Pool.c:640:    pthread_mutex_lock(&pool->mutex);

OCI_Connection_Pool.c:652:    pthread_mutex_unlock(&pool->mutex);

OCI_Connection_Pool.c:665:    pthread_mutex_destroy(&pool->mutex);

OCI_Connection_Pool.c:688:    pthread_mutex_lock(&pool->mutex);

OCI_Connection_Pool.c:780:    pthread_mutex_unlock(&pool->mutex);

OCI_Connection_Pool.c:814:    pthread_mutex_lock(&pool->mutex);

OCI_Connection_Pool.c:862:                                              &pool->mutex,

OCI_Connection_Pool.c:869:            pthread_mutex_unlock(&pool->mutex);

OCI_Connection_Pool.c:907:                pthread_mutex_unlock(&pool->mutex);

OCI_Connection_Pool.c:916:	pthread_mutex_unlock(&pool->mutex);

OCI_Connection_Pool.c:989:    pthread_mutex_lock(&pool->mutex);

OCI_Connection_Pool.c:993:    pthread_mutex_unlock(&pool->mutex);

leyden100@Terry-HP-Laptop-15-fd0xxx:~/eclipse-workspace/OCI_Wrapper/src$

Caches

Are the caches thread-safe? metadata_cache, resultset_cache, session_cache — if two worker threads try to populate the same metadata cache entry at the same time, does oci_cache.c have any locking at all? If not, this is a real risk of data corruption or crashes that would be very hard to diagnose (intermittent, timing-dependent).

Is logger_write() thread-safe? Multiple workers writing to the same log file concurrently (e.g., two INSERT workers both writing to insert_Data_Manager.log) — does the write itself need locking to avoid interleaved/corrupted lines?

Is metrics_write() thread-safe? Same question for the metrics CSV — concurrent appends without locking could corrupt rows.

Answers: The answer here is definitly no.  oci_cache.c will need to be updated for thread safety.

The logger write should be thread safe as explained in previous question.

The connection pool is already thread-aware — OCI_Pool_get_session() uses pthread_cond_timedwait, so that part was actually built with concurrency in mind from the start. Good sign, but it's never been exercised concurrently yet.

I'd treat this as a prerequisite, not a blocker: a quick, deliberate audit of every shared/global piece of state before the worker pool gets built, rather than discovering it the hard way once threads are live.

Smaller things worth clarifying in the doc itself

Request Object's Payload field — is this the raw file content, or just the full path (with the worker responsible for reading it)? The File Consumer section implies "no parsing at all," which suggests path-only, but it's worth stating explicitly.

RequestId vs CorrelationId — what's the distinction? If one file contains multiple operations, do they share one CorrelationId but get separate RequestIds? Worth a one-line definition.

Queue-full behavior — dispatcher.queue_depth=500 is configurable, but what happens on the 501st item? Block, drop, or reroute? Given GxP/audit expectations, silently dropping a request would be a real compliance concern, not just an edge case.

Answer: Please see a more details struct below.

typedef struct

{

// Identification

char request_id[64];		//This can be internally generated

char correlation_id[64];		//Lets omit this for the present

// Source

REQUEST_SOURCE source;      // FILE, HTTP, MQ, etc.

// Request payload

DATA_FORMAT format;         // JSON, XML

char *payload;			//XML or JSON raw data

size_t payload_length;

// File information (only used for FILE source)

char input_filename[256];

char input_path[512];

// HTTP information (only used for HTTP source)

void *http_context;

// Processing

uint64_t received_timestamp;

uint32_t priority;

uint32_t retry_count;

// Routing

uint32_t queue_id;

// Response handling

RESPONSE_MODE response_mode; // Sync, Async, File

void *completion_context;

} RequestObject;

Worker crash

Worker crash isolation — since this is multiple threads in one process (not separate processes), a crash in one

worker takes down every in-flight request across all workers, not just the file being processed. Worth stating as a known, accepted characteristic rather than leaving it implicit — especially given we've found and fixed a couple of real SEGVs over the last two weeks.

Answer: This is understood.  The ultimate fail back if load testing shows crashing is to have 1 worker and mulitple processes.  I think this is really the last big implementation as everything else will follow once implemeted and use the same path..  This  In relation to Unit testing we will need to have a review which extra tests or refactor is required for some of the existing tests,  or add additional required tests.  This can only be done when we have the test bed created.

File archiving

File archiving — the current system has xml_output_dir/xml_error_dir (success/failure archiving). The proposal doesn't mention this at all — does that responsibility move to the File response writer, or stay with the consumer?

Watch vs scan — "watch or scan the input directory" leaves open whether this is inotify-based or periodic polling. Given this project's pattern of starting simple, polling seems like the safer initial choice, but worth stating which one explicitly.

Answer: The existing paths are configure in config.ini as below

Error_XML

Output_XML

Input_XML

I would envisage a structure for the file consumer like below

Error_XML

Pocessing_XML

Output_XML

Input_XML

Error_JSON

Pocessing_JSON

Output_JSON

Input_JSON

The file details should be loaded from the consumer ini file.  In terms of the rocessing the consumer just has to drop the file on the allocated queue.  From there once the dispatcher assigns it, the dispather  moves the file to the processing folder,  the dispatched worker then just processes as normal, and populates the response queue,  with the current output payload,  as is,  no change.   At the end the woker transfers everything to response object.  The response manager than is polling the queues and when he finds one he will dispatch it to the correct response writer, who we will complete the file move to output_xml or output_json folder.

Dispatcher Algorithm

Dispatcher default algorithm — round-robin vs least-busy is nicely configurable, but round-robin is trivial to implement correctly and least-busy needs real queue-depth tracking to do right. Worth marking one as the "Defined" initial target and the other as "Pending," matching the convention from the other specs.

None of this is a reason to hold off — it's a genuinely solid starting shape. I'd just want the concurrency question answered first, since it affects almost everything else in the design, and the rest are the kind of small, cheap-to-answer-now questions that save real rework later.

Answer: Lets implement round robin to get it working.

Response output example

Below is an example stuct for managing the response output.  The worker builds it,  The response manager decides what to do with it.

ypedef struct

{

// Correlation

char request_id[64];

// Processing result

RESPONSE_STATUS status;      // SUCCESS, WARNING, ERROR

// Error information

int error_code;

char error_message[256];

// Response payload

DATA_FORMAT format;          // JSON or XML

char *payload;

size_t payload_length;

// Metrics

uint64_t processing_time_ms;

uint64_t completed_timestamp;

} ResponseObject;

## Payload Ownership

Concern raised (03-Aug review): RequestObject carries both payload (“raw XML or JSON data”) and input_filename/input_path for FILE source. It was not stated which one the worker actually uses to obtain the file's content.

Answer (03-Aug): The File Consumer is solely responsible for populating payload. Neither the Dispatcher nor the Worker has any knowledge of input_path, or of the filesystem at all — they act only on payload.

Behavior:

• The File Consumer reads the file at input_path, loads its bytes into payload/payload_length, and pushes the completed RequestObject onto the Dispatcher.

• The Dispatcher and Worker never touch the filesystem — they operate on payload only, consistent with the existing principle that a worker has no way of knowing what is in the request, and now also no need to know where it came from.

• input_filename / input_path remain on the struct purely as traceability metadata — used for logging and for moving the physical file between Processing_XML/JSON and Output_XML/JSON or Error_XML/JSON at dispatch and completion — not as something the worker reads from.

Knock-on consequence — validation: because the Consumer now performs the file read up front, a read failure (permissions, file removed mid-scan, truncated/partial write still in progress) must be caught at the Consumer, before a RequestObject is ever built or pushed to the Dispatcher. This should be added explicitly to the File Consumer's basic validation step, alongside exists / not-zero-length / extension-valid.

## Queue-Full / Backpressure Behavior

Concern raised (03-Aug review): dispatcher.queue_depth=500 is configurable, but the proposal did not state what happens on the 501st item — block, drop, or reroute. Given GxP/audit expectations, silently dropping a request would be a compliance concern, not just an edge case.

Answer (03-Aug): Treat a full queue set the same way an HTTP server treats overload — reject immediately rather than block or silently drop. The HTTP equivalent is status 503 Service Unavailable (“I'm alive, just overloaded, try later”) as distinct from 500 (internal error) or 502 (upstream failure). The file consumer has no live connection to hand a status code back on, so the same intent is expressed as an immediate error response written to the normal response path, not a queued or delayed one.

Behavior: If the Dispatcher finds every worker queue at capacity (dispatcher.queue_depth reached on all queues), it must not attempt to enqueue and must not wait for a slot to free up.

- Do not move the file into Processing_XML / Processing_JSON — it was never dispatched to a worker.

- Build a ResponseObject with status = ERROR and an error_code such as QUEUE_FULL or SERVER_BUSY, with a descriptive error_message.

- Move the input file directly to Error_XML / Error_JSON, and write the response alongside it — the same path any other failed request follows.

- No blocking and no automatic wait-and-retry loop in this first pass — reject immediately, matching the project's pattern of starting simple.

Future extension: RequestObject already has a retry_count field. A later revision could use it to allow a short bounded wait-and-retry before failing, but that is explicitly out of scope for this first implementation.

## File Consumer staged plan

File Consumer — Staged Implementation Plan

Based on File_Consumer_proposal_03_Aug v1.2

Guiding principle throughout: prove each layer correct single-threaded before adding concurrency, per the same approach already used for the OCI modules. Threading is deliberately the last stage, not the first.

Stage 0 — Config wiring

Goal: consumer.ini loads through the existing load_ini() mechanism, nothing new invented.

Add consumer_type to config.ini (e.g. consumer_type=FILE).

Create consumer.ini holding the new keys: dispatcher.queue_count, dispatcher.queue_depth, dispatcher.algorithm (round_robin for now), and the eight folder paths (Input_XML, Processing_XML, Output_XML, Error_XML, and the JSON equivalents).

Extend app_config_t with these fields and add matching entries to ctx_map[] in ini_reader.c — same offsetof-based pattern already used for every other section (cache, pool, transaction manager, etc.), including a maxlen branch for any string field, per the 2026-07-24 buffer-overflow lesson already encoded in that file.

At startup, call load_ini() twice against the same app_config_t/ctx — once for config.ini, once for whichever consumer ini consumer_type points at. No change to load_ini()'s signature or behaviour required.

Proof of done: a small standalone test that loads both files and prints the resolved dispatcher.* and folder values.

Stage 1 — Extract dispatcher.c

Goal: pull the existing, working dispatch core out of Test_XML_Runner.c unchanged, before anything new is built on top of it.

Copy process_xml_file() and the five dispatch_*_new() functions into a new dispatcher.c / dispatcher.h pair, verbatim.

Test_XML_Runner.c calls into dispatcher.c instead of using its own local copies — confirms the extraction didn't change behaviour.

Run the full existing fixture set (all Unit_Test_* and Request_Test_* files) through it and diff results against current logs (e.g. insert_Data_Manager.log, select_Data_Manager.log) to confirm byte-for-byte identical pass/fail and output.

Proof of done: identical test results, zero behaviour change — this stage is pure refactor risk, isolated from every stage that follows.

Stage 2 — File Consumer (single-threaded)

Goal: the actual file-watching front end, wired directly and synchronously into dispatcher.c — no queue, no threads yet.

Scan Input_XML / Input_JSON (polling, per the doc's "start simple" convention).

Validate: exists, not zero-length, extension valid, and the file is fully readable (catches the mid-write/permissions case flagged in the Payload Ownership answer).

Read file bytes into payload/payload_length, build the RequestObject (input_filename, input_path set for traceability only).

Move file to Processing_XML/Processing_JSON.

Call dispatcher.c's existing entry point directly (still single-threaded, still one call at a time) instead of pushing to a queue.

Proof of done: dropping any existing fixture file into Input_XML produces the same result as Stage 1, now driven by file-detection instead of a fixed test list.

Stage 3 — ResponseObject + Response Manager + file writer

Goal: close the loop — response written back out, files archived correctly — still single-threaded.

Worker path populates ResponseObject (status, error_code/message, payload, timings) as already specified in the doc.

Response Manager (still just a function call at this stage, not a polling thread) routes to the File response writer.

File response writer moves the file to Output_XML/Output_JSON on success or Error_XML/Error_JSON on failure, and writes the response alongside it.

Implement the Queue-Full/Backpressure error path here too (build ResponseObject with QUEUE_FULL/SERVER_BUSY, straight to error folder) even though there's no real queue yet — it's the same code path a full queue will hit later, so it's provably correct before concurrency makes it harder to test.

Proof of done: full round trip on disk — file in, file out (Output or Error), response written, nothing left behind in Processing.

Stage 4 — Queue plumbing (still one worker)

Goal: introduce the actual queue data structures and round-robin dispatch logic, but with only one worker consuming them — isolates "does the queue plumbing work" from "does concurrency work."

Implement dispatcher.queue_count queues (bounded to dispatcher.queue_depth) and round-robin assignment across them, per the answered Dispatcher Algorithm question.

File Consumer pushes onto a queue instead of calling the dispatcher directly; a single consumer thread pops and processes exactly as Stage 3 did.

Confirm queue-full behaviour (Stage 3's error path) actually triggers correctly when depth is hit.

Proof of done: same results as Stage 3, now via queues — still deterministic, still single-threaded, easy to debug if something's wrong.

Stage 5 — Concurrency

Goal: the one genuinely new-risk stage — turn on real worker threads. Done last, and only after a prerequisite safety pass.

Prerequisite (do first, not during):

Fix metrics.c — wrap metrics_write() in a mutex (mirrors logger.c's existing log_mutex pattern). Confirmed unsafe by direct inspection.

Quick audit of any other shared/global state touched by the dispatch path that hasn't been exercised concurrently before (connection pool is already thread-aware via pthread_cond_timedwait, but has never been load-tested under real concurrent access).

Then:

Spin up dispatcher.queue_count worker threads, each bound to its own queue and pulling its own session from the connection pool, per the doc.

No other logic changes from Stage 4 — the goal is to isolate "threading introduced a bug" from "the business logic has a bug," since the latter should already be impossible by this point.

Proof of done: the full fixture set run concurrently, repeatedly, with no corrupted metrics rows, no crashes, and no cross-talk between requests.

Stage 6 — Load testing & fallback validation

Deliberately overload the queues to exercise the backpressure path under real concurrency (not just Stage 3's single-threaded test).

Deliberately trigger a worker crash (or simulate one) to confirm the accepted "one process, in-flight requests lost together" behaviour matches expectations, and exercise the documented fallback (1 worker, multiple processes) if load testing shows it's needed.

Review the existing 65 unit tests against the new pipeline — decide what needs refactoring vs. new coverage, now that there's a real test bed to run them against (per your note that this can only be scoped once the test bed exists).

Why this order

Stages 0–3 are all single-threaded and independently verifiable against the existing fixture set and existing logs — each one either matches known-good output or it doesn't, no ambiguity. Stage 4 adds the queue mechanism without the concurrency risk. Stage 5 is the only stage where genuinely new failure modes (races, corruption, crash blast-radius) can appear — and by then everything else has already been proven correct in isolation, so any bug found is almost certainly a threading bug, not a logic bug.

## Findings and lesson from implementations 05-AUG-2026

The below findings list and recommendations were found during a successful u=implementation on 05-Aog-2026.

1: This one is related to this mornings implementation.  I have not fully analyzed the implementation  yet,  so here are some questions you might answered

a: Are the consumer and dispatcher processed running in there own threads ?  I think ideally main should be  used for controling creating them,  but not implmenting them.   It is obviously working as is but can I get your opinon and feedback on this ?

b.  Following on from a,  have we got all required parametes in consumer_file.ini ?

dispatcher.queue_count=5

dispatcher.queue_depth=500

dispatcher.algorithm=round_robin

I think we could also go with dispatcher.livetime .  If this is set to 0,  it is forever,  otherwise a setting in seconds

2: File open errors especially for clobs and blobs

We found that fopens to read test files for clobs or blobs caused an entire hang if the file that was in the test script for loading did not exist.  This should fail gracefully rather than hang.  This will most likely impact the insert and update modules.  This could be an additional unit test ?

3:  While we were working on the implementation I was thinking of the following scenario.  In the select module the query is gaurded by the below maximum on the return set as in config.ini.  The current setting is below

# Maximum rows a SELECT may return (safety guard - query is aborted if exceeded)

query_max_record_count      = 2000

It would probably be better in this case,  rather than failing,  modify the query to just return the top query_max_record_count records and log a warning.   This will reduce  error count also.   I could see this the current way creating a lot of tickets,  with the workaround then all the user has to do is restrict the query themselves and re-run if required,  rather than log a ticket.

4:  This one has been sitting for a long time.  Currently now we have the session id and transaction id.  All logging goes through log_write in logger.c.   Could we also include the these values at the end of each log.  This is the ideal time to put this in.  What this will give us is a clean grep across all logs for the same session id or transaction id.  This will be a major help with debuging.

5: A troubleshooting document should be put together.   Specificly to trouble shoot oracle contention issues,

This morning we traced the contention with the following tools

1: gdp -p <pid>

I missed the second point to trace all threads

2: We got great help with session query

SELECT s.sid, s.serial#, s.username, s.status, s.last_call_et, s.program

FROM v$session s

JOIN v$lock l ON s.sid = l.sid

WHERE l.block = 1;

Could you confirm on the alter session command here ?

Also if you could show to to retrieve the blocking sql, that might point straight to the issue.

3:  SQL database log.

Could you show how we can put the sql trace at database level ?   I think this is sqlnet.ora.   This will be a last resort.