DataSol_Gateway

# Oracle dialect extraction - final driver_oracle tidy-up

Version 1.3

2026-09-30

Revision note (v1.3, 2026-09-30) Stage 0 is closed. On 30 Sep all 12 harnesses passed with the leak totals unchanged, and that run is the baseline for Stages 1-5. The design is unchanged. Changes in this version are marked with a "Changed in v1.3" box; the v1.2 boxes are kept as history. - A third pre-existing production bug was found and fixed - the CLOB column define in select_open() pointed at a stack variable that no longer existed by the first fetch. It caused the LOB_Select Test 5 crash, and it affected every production SELECT with a CLOB column. See 0.B. - The 0.C harness corrections are done and the baseline table is final (0.D). - Stage 4 gains one item: multi_meta_request_t.clob_loc becomes OCILobLocator ** when get_multi_metadata() moves into the driver.

Revision note (v1.2, 2026-09-29) Stage 0 was carried out on 28-29 Sep. This version records its results and folds what it found into Stages 1-5. The design is unchanged from v1.1. Each change is marked with a "Changed in v1.2" box. - Stage 0 results - harness folder reconciled, all 12 harnesses rebuilt from src/, baseline recorded, checks 0.1-0.9 answered. - Two pre-existing production bugs found - the pool network timeout was a seconds value passed to OCI attributes that take milliseconds, and ini_reader.c truncates any value containing "//" (every URL). Both are fixed as separate changes, outside the extraction stages. - Two items not in the v1.0 inventory - the ROWNUM row-limit wrapper in Execute_Query_Batch_Module.c and SYSTIMESTAMP in Session_Manager.c. Stage 2 gains row_limit_sql() and now_expr() hooks. - Decisions taken - date rejection text drops its ORA suffix; time-zone timestamp columns keep today's zone-less behaviour; DELETE needs no row locator; select_open() must gain bind values before Stage 5. - Documentation corrections listed for the Driver Guide and the Contention Troubleshooting Guide.

# Purpose and Scope

This document proposes the last piece of Oracle extraction before driver_mssql begins: moving every Oracle-specific call and Oracle-specific SQL fragment that still lives outside driver_oracle.c behind db_driver_t. It follows Database_extraction_follow-up_proposal_20-sep.docx (the six-module driver pass) and Database_extraction_refactor_follow-up_proposal_27-sep.docx (the DataSol_Gateway rename). Its inventory comes from db_driver_Interface_and_New_Driver_Guide.docx, Sections 7.3 and 7.4, corrected by the Stage 0 sweep.

The goal is simple to state and to check: when this is done, driver_oracle.c is the only place in core-facing code that knows it is talking to Oracle - so driver_mssql can be written as a second implementation of one interface, rather than as a set of edits scattered across core.

Anything not described in this document is out of scope. This document is written to stand on its own.

## Interested parties

- Developers - implementing each stage, and later writing driver_mssql against the finished interface.

## Background - two different kinds of Oracle dependency

What remains outside the driver falls into two kinds, and they need different fixes. Treating them as one problem is what makes a single "helper map" look attractive - it fits the second kind only partly, and the first kind not at all.

### Kind 1 - raw OCI calls outside driver_oracle.c

Real OCI function calls, in files that are otherwise core. These move behind db_driver_t functions, exactly as the six execute modules did.

| File | Raw OCI use today |
| --- | --- |
| Level2_Parser.c | normalize_client_date_value(): a SELECT TO_CHAR(TO_DATE(:1,:2),:3) FROM DUAL round-trip per date value, run twice per request (dispatcher, then each execute module's own Stage 1). |
| Transaction_Manager.c | OCITransCommit/OCITransRollback inside tx_commit()/tx_rollback(); oci_trans_commit_retry() and its ORA-code classification. |
| Table_Metadata_Module.c | get_multi_metadata()/get_request_metadata(): OCIParamGet/OCIDefineByPos/OCIDefineArrayOfStruct plus Oracle data-dictionary SQL (ALL_TAB_COLUMNS, ALL_TABLES, ROWNUM, NVL). get_table_metadata()/get_object_metadata() have no production callers. |
| Auth_Manager.c | lookup_user(), record_auth_failure(), record_auth_success() - raw SELECT/UPDATE on APP_USER and AUTH_SOURCE, SYSTIMESTAMP in the SQL, and direct OCITransCommit calls. |
| Authz_Manager.c | authz_build_permission_cache() - raw query over USER_ROLE, ROLE_PERMISSION and PERMISSION. |

Connection.c/Connection_Pool.c are also OCI, but are reached only through driver_oracle.c's connect()/get_session() entry points - they are the Oracle driver's own pool, not a leak. Unit_Test_Module.c's OCI verification queries are test code and stay Oracle-specific by design.

### Kind 2 - Oracle SQL text built in core

No OCI call at all - core builds a SQL string, and the string is Oracle. The date-wrapper logic already exists as four near-identical static functions - get_bind_wrapper() (Insert_Execute_Module.c), get_upd_bind_wrapper() (Update_Execute_Module.c), get_del_key_wrapper() (Delete_Execute_Module.c) and audit_get_date_wrapper() (Audit_Trail_Manager.c). It is already a map; it is just duplicated four times, in core.

| Oracle fragment | Built in | SQL Server shape | Why a string swap is not enough |
| --- | --- | --- | --- |
| TO_DATE(%s,'<fmt>') / TO_TIMESTAMP(%s,'<fmt>.FF6') | The four wrappers above | CONVERT(datetime2, ?, 120), or a typed bind | Oracle takes a format mask; SQL Server takes a numeric style code. |
| TO_YMINTERVAL / TO_DSINTERVAL | The four wrappers above | No INTERVAL type | A type-mapping decision, not syntax. |
| EMPTY_BLOB() / EMPTY_CLOB() | get_bind_wrapper(), get_upd_bind_wrapper() | 0x / '' literal, then the same post-execute write | Tied to the LOB write flow. |
| RETURNING ROWID INTO :n | build_insert_sql(), build_update_sql() (not DELETE - confirmed 0.6) | OUTPUT inserted.<key> - placed before VALUES / WHERE | Different clause position; needs the key column. |
| :1, :2 ... / :NAME placeholders | Every build_*_sql(), build_plsql_block(), the Security SQL | ? (positional) | Numbered vs position-only. |
| BEGIN proc(:P1, :P2); END; | build_plsql_block() | EXEC proc @P1 = ?, ... or {call proc(?, ?)} | Whole-statement shape differs. |
| SELECT ... FROM DUAL | Level 2 date normalisation | No DUAL | Disappears with Stage 1. |
| SELECT * FROM (%s) WHERE ROWNUM <= %d | New (0.1): Execute_Query_Batch_Module.c:689 - the row-count guard db_driver.h calls "hot point #1" | SELECT TOP n * FROM (...) AS t, or OFFSET/FETCH | Wraps the whole statement; SQL Server needs a derived-table alias. |
| SYSTIMESTAMP | New (0.1): Session_Manager.c:948; also Auth_Manager.c (known) | SYSDATETIME() / SYSUTCDATETIME() | Server-time semantics must be kept. |

Changed in v1.2 Kind 1 and Kind 2 tables corrected from the Stage 0 sweep: the row-limit wrapper and Session_Manager's SYSTIMESTAMP are added; DELETE is confirmed to build no RETURNING clause; Auth_Manager's direct commits and Table_Metadata's dictionary SQL are named.

### Why driver hook functions rather than a string map

A lookup table of Oracle-string to SQL-Server-string works for a literal but fails the moment the difference is positional or structural - RETURNING goes at the end of the statement, OUTPUT in the middle; a date mask becomes a style code; a PL/SQL block becomes an EXEC; a ROWNUM wrapper becomes TOP. A small set of dialect functions on db_driver_t handles both cases with one mechanism, passes Section 1's acid test, and collapses the four duplicated wrappers into one Oracle implementation in driver_oracle.c.

# Proposal

A preparation stage (done) and five stages, in dependency order. Every stage from 1 onward follows the same two-step discipline as the six-module pass: the standalone Driver_*_Test.c harnesses first, then a real before/after run against the live Oracle instance with zero intended behaviour change. Oracle behaviour must be identical at the end of every stage - this is extraction, not redesign. The one intended client-visible change is recorded in Stage 1.

## 0. Preparation - results (28-29 Sep)

### 0.A Harness folder and build

- src/Drivers/Oracle/ reconciled: the stale OCI_-named copies and the old db_driver.c/driver_oracle.c copies were removed. The folder holds only Driver_*_Test.c, Build.sh and Run_Manually.sh.

- Build.sh resolves every core source from src/ with a find that excludes Drivers/ and fails on a missing or duplicate name - a standing guard against the Guide 5.2 stale-copy problem.

- All 12 harnesses build and run: Pool, Connect, Select, LOB_Select, Insert, Update, Delete, DDL, Metadata, Level2Parser, Transaction, Procedure.

### 0.B Pre-existing bugs found - all three fixed (30 Sep), as separate changes outside the stages

| Bug | Evidence | Fix |
| --- | --- | --- |
| Pool network timeout in the wrong unit. open_slot() (Connection_Pool.c) passes network_read_write_timeout (60) straight to OCI_ATTR_RECEIVE_TIMEOUT / OCI_ATTR_SEND_TIMEOUT, which take milliseconds. Every pooled session - business and metrics pools - has had a 60 ms timeout. | DROP VIEW failed with ORA-12609 after 79 ms; a metadata lookup failed with ORA-03114 after 138 ms; the Guide 5.7 incident (83 ms) matches. With the config set to 60000 as a test, DDL passed 3/3. The database is on localhost, so the "WiFi drop" explanation in Guide 5.7 cannot apply. | Multiply by 1000 in open_slot(); keep config.ini in seconds; log both units. |
| ini_reader.c truncates URLs. load_ini() and load_consumer_ini() treat "#" or "//" anywhere in a value as a comment, so https://host/... is stored as "https:". | LOB_Select returns CLOB values as "https:/LARGE_CLOB_row1_clob0.txt"; the INI dump shows BLOB_URL_path and CLOB_URL_path = "https:". | Treat "#" or "//" as a comment only at the start of a line or after whitespace. |
| CLOB define points at a dead stack variable (new in v1.3). get_multi_metadata() defines a CLOB column against &mmr->clob_loc - the address of a field in the request struct. OCI reads that address at OCIStmtFetch2 time, not at define time. In driver_oracle.c, mmr was a stack local in oracle_select_describe_and_define(), gone before the first fetch. BLOB and scalar defines were not affected; they point into heap arrays the cursor owns. | LOB_Select Test 5 (mixed BLOB+CLOB): ASan SEGV at address 0x8 in kpccld2i under OCIStmtFetch2 (driver_oracle.c:969), on every run. Earlier CLOB runs passed only because the dead slot still held the right pointer; turning on real loggers in the harness changed stack use and exposed it. Production is exposed too - execute_query_batch() has used select_open() for every SELECT since Phase 2b. | mmr is now a field of db_select_cursor_t, so it lives as long as the cursor (driver_oracle.c only). Confirmed: Test 5 fetches 152 rows, and a production CLOB SELECT writes rows 1-4 correctly. The type-level fix is in Stage 4. |

### 0.C Harness corrections - done

- Driver_Select_Test Test 3 now expects success ("LOB column accepted": rc 0, a cursor, 4 columns). select_open() has supported LOB columns since 14 Sep. The harness also sets Metadata_logger, error_logger and select_logger on the worker context, which removes the "Logger is NULL" noise.

- Driver_LOB_Select_Test Test 4 - row id=5 holds a zero-length (not NULL) CLOB. The harness now checks the length in the database with a direct query and accepts an empty value only when that length is 0. The same logger additions as Driver_Select_Test.

- Driver_Update_Test runs Tests 1, 2 and 4-8. There is no Test 3 line in the 29 Sep baseline either, so the harness numbering has always skipped it.

- Get_Test_Results.sh added: prints each harness's test lines and PASS/FAIL, flags any leak total outside the baseline, and gives a total.

- Remaining noise: Driver_Pool_Test still prints "Logger is NULL. Going to Cleanup." in Round A and after release. It is cosmetic and does not affect the result; fix it the same way when that harness is next touched.

### 0.D Baseline

Leak totals come entirely from the Oracle client and are identical across harnesses. Any change after a stage points at DataSol_Gateway code. Exit code is always 1 (LeakSanitizer); pass/fail is read from the PASS/FAIL line.

| Harness | Result (30 Sep, final baseline) | Key evidence |
| --- | --- | --- |
| Pool, Connect | PASS | Pool rounds A/B; pooled handle check |
| Select | PASS | 6 rows via cursor; LOB column accepted |
| LOB_Select | PASS | BLOB 6 rows / 2,152,611 bytes; CLOB 5 rows / 522 bytes; mixed BLOB+CLOB 152 rows |
| Insert, Update, Delete | PASS | Batch, NULL, LOB-by-ROWID, commit and rollback all verified independently |
| DDL | PASS | CREATE/DROP VIEW verified; ORA-00955 text captured |
| Metadata | PASS | Tests 1-5, including owner auto-resolve |
| Level2Parser | PASS | Tests 1-7, including the three date-normalize cases |
| Transaction | PASS | Tests 1-11 |
| Procedure | PASS | Tests 1-6; cursor row count matches scalar (1,508) |

Every harness is inside the leak baseline: 37,017 / 83 or 37,129 / 85 LSan bytes / allocations. Both are normal and come from the Oracle client.

Stage 0 closed 30 Sep: all three 0.B fixes are in, the 0.C corrections are done, and Get_Test_Results.sh reports TOTAL: 12 PASS, 0 FAIL. This run is the baseline every later stage is compared against.

### 0.E Checks answered

| # | Finding | Effect |
| --- | --- | --- |
| 0.1 | Sweep for Oracle functions found two new items (row-limit wrapper, Session_Manager SYSTIMESTAMP) plus known ones. Data_Manager_Bootstrap.c:248 (sample SQL) and Execute_Procedure_Module.c:8 (comment) are allow-listed. A follow-up grep for data-dictionary views outside Table_Metadata_Module.c is still to run. | Stage 2 gains row_limit_sql() and now_expr(). |
| 0.2 | Done - see 0.A. | - |
| 0.3 | nls_date_format = YYYY-MM-DD HH24:MI:SS confirmed (pool log and INI dump). | Stage 1 identical-output claims hold. |
| 0.4 | Rejection text embeds Oracle's message: "Invalid date: value='...' does not match <fmt>='...' (ORA-nnnnn: ...)". | Decision: keep the prefix, replace the ORA suffix with a plain reason (Stage 1). |
| 0.5 | normalize_client_date_value() rewrites value in place; client_date_format is a non-const argument, so the first pass probably clears it. To confirm with one grep. | Stage 1 C code must do the same. |
| 0.6 | build_delete_sql() builds DELETE ... WHERE k1=:1 AND ... with no RETURNING. | Row locator is INSERT/UPDATE only. |
| 0.7 | db_select_request_t has no bind fields; SQL is expected fully substituted. | Stage 5 prerequisite: add binds to select_open(). |
| 0.8 | AUTH_SOURCE.CONFIGURATION is a CLOB; select_open() handles CLOB (batch size 1) since 14 Sep. | No blocker. |
| 0.9 | TIMESTAMP WITH (LOCAL) TIME ZONE columns exist: OCI_FIELD_TEST (+ view) and EQMS_AUDIT_LOG. | Stage 1 rule: keep today's zone-less behaviour. |

Changed in v1.2 Stage 0 rewritten from a list of checks into a record of results.

Changed in v1.3 Third bug (CLOB define lifetime) added to 0.B; 0.C marked done; 0.D replaced by the final 12/12 baseline; Stage 0 closed.

## 1. Canonical dates - ISO 8601 at the core boundary

Problem. The canonical date form, nls_date_format ('YYYY-MM-DD HH24:MI:SS'), is an Oracle format mask, and Level 2 validates every DATE/TIMESTAMP value by asking Oracle to convert it. Every downstream wrapper then embeds that same mask in SQL text.

Proposal.

- Core's canonical in-memory form for date values becomes ISO 8601 with a space separator: YYYY-MM-DD HH:MM:SS, with .ffffff (always six digits) for TIMESTAMP.

- Level 2 validates and normalises in plain C - parse, range-check (year range Oracle DATE accepts, month, day-of-month including leap years, time fields), re-emit as ISO - with no database round-trip.

- client_date_format keeps accepting today's Oracle-style masks (YYYY, MM, DD, HH24, HH, MI, SS, FF[n], AM/PM), translated by a small C token parser. The wire contract is unchanged.

- The parser reproduces Oracle's leniency - single-digit fields, missing trailing time parts, separator variation - accepting and rejecting exactly as TO_DATE does today.

- Normalisation is idempotent, and the first pass clears client_date_format exactly as today (0.5), so the second pass validates the ISO value.

- Time-zone columns (0.9): TIMESTAMP WITH TIME ZONE and WITH LOCAL TIME ZONE are classed as timestamp, and no zone is accepted - exactly today's behaviour, where normalisation uses TO_TIMESTAMP into a zone-less format and the stored value takes the session's UTC.

- Each driver converts ISO to its native type at bind time (Stage 2). The Oracle driver uses a fixed ISO mask, not nls_date_format. nls_date_format stays in config.ini as an Oracle driver setting that drives ALTER SESSION, and therefore SELECT output.

- The type-classification helper (string / numeric / date / timestamp / LOB / other) is introduced here. Today's strncmp(type, "TIMESTAMP", 9) and strcmp(type, "DATE") comparisons in Level2_Parser.c become class checks.

- Rejection text (0.4 decision): the message keeps today's prefix "Invalid date: value='...' does not match <fmt>='...'" and replaces "(ORA-nnnnn: ...)" with a plain reason such as "(month out of range)". This is the one intended client-visible change in this proposal. Genuine database errors from the driver keep their ORA text.

Not changed by this stage How dates appear in SELECT results - still rendered by Oracle using NLS_DATE_FORMAT, so response output stays byte-identical.

Side benefit. Removes one Oracle round-trip per date value per validation pass from every INSERT/UPDATE/DELETE carrying a date.

Proof.

- Differential test. Driver_Level2Parser_Test.c runs the old OCI path and the new C path over the same corpus and requires identical accept/reject decisions and identical output strings. The corpus covers valid values, invalid day-of-month, 29-Feb leap/non-leap, each format token, TIMESTAMP fractions of 0-9 digits, the leniency cases, and the OCI_FIELD_TEST TIMESTAMP_TZ_COL / TIMESTAMP_LTZ_COL columns.

- For rejected values the comparison is on the decision and the message prefix, not the suffix (0.4).

- Before/after run on Date_E2E_Step5_Delete and the DD/MM/YYYY UPDATE plus MM/DD/YYYY DELETE pair: same rows matched, same values stored.

Changed in v1.2 0.4 decision, the time-zone rule and the confirmed two-pass behaviour added; the differential test gains TZ/LTZ columns and compares rejection by prefix.

## 2. Dialect hooks on db_driver_t

Proposal. Add a dialect section to db_driver_t. Signature sketch - names are a starting point, not final:

typedef struct {

const char    *table_name;

const char   **key_columns;  /* from metadata; unused by Oracle */

int            key_count;

} db_row_locator_ctx_t;

typedef struct {

/* One bound value of column type dtype at bind position pos.

* Dates arrive as ISO 8601. Not called for LOB columns.

*   Oracle: "TO_DATE(:3,'YYYY-MM-DD HH24:MI:SS')", ":4"       */

int (*bind_expr)(const char *dtype, int pos, char *out, size_t out_max);

/* Literal written in place of a LOB value. Mandatory.

*   Oracle: "EMPTY_BLOB()" / "EMPTY_CLOB()"                    */

const char *(*lob_placeholder)(const char *dtype);

/* Row-locator clauses for INSERT and UPDATE (DELETE needs none,

* 0.6). The driver fills mid or tail.

*   Oracle: mid="", tail="RETURNING ROWID INTO :n"             */

int (*row_locator_clauses)(db_dml_kind_t kind,

const db_row_locator_ctx_t *loc, int pos,

char *mid, size_t mid_max,

char *tail, size_t tail_max);

/* NEW v1.2 - wrap a SELECT so it returns at most max_rows rows.

*   Oracle: "SELECT * FROM (<sql>) WHERE ROWNUM <= n"          */

int (*row_limit_sql)(const char *sql, int max_rows,

char *out, size_t out_max);

/* NEW v1.2 - expression for the database server's current time.

*   Oracle: "SYSTIMESTAMP"                                     */

const char *(*now_expr)(void);

/* Full call statement for a stored procedure.

*   Oracle: "BEGIN proc(:P1, :P2); END;"                       */

int (*procedure_call_sql)(const char *proc_name,

const db_proc_param_t *params, int count,

char *out, size_t out_max);

} db_dialect_t;

- The four duplicated wrappers become driver->dialect.bind_expr() and are deleted from core. build_insert_sql(), build_update_sql(), build_delete_sql() and audit_trail_fetch_before_image() call it.

- LOB columns always get lob_placeholder() and consume no bind position, so bind numbering is unchanged.

- build_insert_sql() and build_update_sql() stop hard-coding RETURNING ROWID INTO and write the mid/tail slots.

- Execute_Query_Batch_Module.c:689 calls row_limit_sql() instead of formatting the ROWNUM wrapper itself.

- Session_Manager.c:948 builds its time comparison with now_expr(). Stage 5 reuses the same hook for Auth_Manager.

- Placeholders stop being hard-coded as :n - bind_expr() returns the driver's own syntax.

- procedure_call_sql(): recommended option (a) - keep the hook, so the "PL/SQL block:" log line stays in core and the log-diff proof stays exact.

Proof. Every execute module logs its full generated SQL ("INSERT SQL: ...", "UPDATE SQL: ...", "PL/SQL block: ..."). After Stage 2, the logged SQL for the full fixture run must be identical to the Stage 1 baseline, statement for statement. Add the row-limited SELECT fixtures and a session-expiry run to the comparison. Plus Driver_Insert/Update/Delete/Procedure/Select_Test re-run unchanged.

Changed in v1.2 row_limit_sql() and now_expr() added (0.1); row_locator_clauses() narrowed to INSERT/UPDATE (0.6); proof extended to the row-limit and session-expiry SQL.

## 3. Transactions through the driver

Proposal. tx_commit()/tx_rollback() call driver->commit()/driver->rollback() instead of OCITransCommit/OCITransRollback. Retry policy (tx_max_retries, tx_retry_delay_ms) stays in core; the driver answers one question - is_transient_error() - with the ORA code list moving into driver_oracle.c.

Retry lives in exactly one place. driver->commit() becomes a single attempt; a core helper, tx_commit_with_retry(), owns the loop. tx_commit() uses it, and so does every standalone commit site in the execute modules, so the standalone path keeps the retry it gained on 2026-09-23. Auth_Manager.c also commits directly with OCITransCommit (0.1); those calls move to the same helper in Stage 5.

- Rollback keeps today's behaviour exactly.

- Whether every ORA code on the list is safe to retry for a COMMIT is recorded for the driver_mssql proposal, not changed here.

Baseline for the attempt-count test (from Stage 0): Transaction_Data_Manager.log shows one retry loop, entered from tx_commit(), at most 4 attempts (tx_max_retries = 3). After Stage 3 the maximum must still be 4, on both the tx_commit() and standalone paths.

Proof. Driver_Transaction_Test.c (11 tests) plus UT-TX-002/003, the new attempt-count test, then the before/after run including Request_Test_TransactionName_Rollback and Unit_Test_Insert_Round_5_2 - same transaction_id pattern in metrics_Data_Manager.csv, same rows committed.

Changed in v1.2 Attempt-count baseline recorded; Auth_Manager's direct commits added to the list of commit sites.

## 4. Table metadata behind the driver

Proposal. get_multi_metadata()/get_request_metadata() become driver functions (describe_query / describe_table), with col_metadata_t kept as the shared result shape. The whole queries move - they are Oracle data-dictionary SQL (ALL_TAB_COLUMNS, ALL_TABLES, ROWNUM = 1, NVL(DATA_PRECISION, -1) ...), not just OCI calls around neutral SQL. metadata_cache.c calls through the driver; select_open() keeps calling its own Oracle implementation directly. get_table_metadata() and get_object_metadata() - no production callers - are deleted, along with the leftover debug call in dispatch_select().

Column type names. Option (a): vendor type names stay in col_metadata_t, and core compares the classes from the Stage 1 helper, never names. Stage 4 converts the remaining comparisons (Insert_Validate_Module.c's VARCHAR2/NUMBER limits and any others).

Proof. Driver_Metadata_Test.c (Tests 1, 2 and 5 after the deletion) plus the before/after run - SELECT resultsets byte-identical, including the multi-table JOIN and SELECT * fixtures.

CLOB define (from 0.B). When get_multi_metadata() moves into the driver, multi_meta_request_t.clob_loc becomes OCILobLocator ** and the CLOB define uses it directly, so the define no longer depends on how long the request struct lives. Change every caller in the same commit: a missed caller only produces a compiler warning in C, so build with -Werror=incompatible-pointer-types for that commit. The Stage 0 fix (mmr kept in the cursor) can then be removed.

Changed in v1.2 States that the dictionary queries themselves move into the driver (0.1).

Changed in v1.3 CLOB define type change added, following the 0.B lifetime bug.

## 5. Security module lookups

Prerequisite (0.7, confirmed). db_select_request_t has no bind fields. Every Security lookup filters on a caller-supplied value, and these must be bound parameters, never concatenated into SQL on the login path. So select_open() gains optional bind values - a new field on db_select_request_t, NULL/0 meaning "none". Every existing call site is updated to set it explicitly (Guide 3.4).

Proposal. Re-implement the APP_USER / AUTH_SOURCE / role / permission reads and writes on driver primitives - select_open()/select_fetch_batch()/select_close() for the SELECTs, dml_execute() plus tx_commit_with_retry() for the FAILED_ATTEMPTS / LOCKED / LAST_LOGIN_TS updates. Deliberately not routed through execute_query_batch()/execute_update_batch(), whose automatic audit rows would duplicate the Security module's explicit audit_trail_insert() calls.

- Placeholders are built with bind_expr(); SYSTIMESTAMP becomes now_expr() (from Stage 2), keeping database-server time.

- The call path sets select_logger and Metadata_logger (Guide 3.3).

- AUTH_SOURCE.CONFIGURATION is a CLOB (0.8); select_open() handles it with batch size 1. No blocker.

Watch for: the nullable DISPLAY_NAME, PASSWORD_HASH and CONFIGURATION columns (the ORA-01405 lesson). The harness includes an LDAP user (NULL PASSWORD_HASH) and a LOCAL user (NULL CONFIGURATION).

Proof. Authenticate Rounds 1-10 and CheckPermission Rounds 1-3 through Run.sh, test_check_permission.sh for the ALLOWED path, a deliberate lockout sequence confirming the same AUDIT_TRAIL rows before and after, and a harness test with a username containing a quote character.

Changed in v1.2 The bind prerequisite is confirmed rather than conditional; now_expr() comes from Stage 2; the CLOB question is closed.

# Definition of done

Measurable with grep. False positives go in dod_allowlist.txt, one exact line per entry, reviewed like code. Initial entries from Stage 0: the sample SQL at Data_Manager_Bootstrap.c:248 and the comment at Execute_Procedure_Module.c:8.

# 0. src/Drivers/Oracle/ holds only harness files

ls src/Drivers/Oracle/ | grep -vE '^(Driver_[A-Za-z0-9]+_Test(\.c)?|Build\.sh|Run_Manually\.sh)$'

#    -> expect no output

# 1. No OCI calls, OCI types/constants or oci.h outside the driver

grep -rnE -e 'OCI[A-Z][A-Za-z]+[[:space:]]*\(|#include[[:space:]]*[<"]oci\.h[">]' \

-e '\bOCI[A-Z][A-Za-z]+[[:space:]]*\*|\bSQLT_[A-Z]+|\bOCI_[A-Z][A-Z0-9_]*\b' \

-e 'oci_trans_commit_retry|\bOCI_[A-Z][a-z][A-Za-z_]*[[:space:]]*\(' \

src/ include/ --include='*.[ch]' \

| grep -vE 'driver_oracle|/Connection(_Pool)?\.[ch]:|Unit_Test_Module|/Drivers/Oracle/' \

| grep -vE 'OCI_(SESSION|METRICS|FIELD_TEST)\b|OCI_[A-Z0-9_]+_H\b' \

| grep -vFf dod_allowlist.txt

#    -> expect no output

# 2. No Oracle SQL fragments or dictionary views built in core

grep -rnE -e 'TO_DATE|TO_TIMESTAMP|TO_[YD][MS]INTERVAL|EMPTY_[BC]LOB|RETURNING ROWID' \

-e 'FROM DUAL|BEGIN %s|SYS_REFCURSOR|SYSDATE|SYSTIMESTAMP|NEXTVAL|CURRVAL' \

-e 'NVL\(|ROWNUM|DECODE\(|":%d|[ (,=]:%d' \

-e 'ALL_(TAB|TABLES|OBJECTS|COLUMNS|CONS)|USER_(TAB|OBJECTS)|DBA_|V\$' \

src/ include/ --include='*.[ch]' \

| grep -vE 'driver_oracle|/Drivers/Oracle/|Unit_Test_Module|DDL_Modules\.[ch]:|DDL_Execute_Module\.[ch]:' \

| grep -vFf dod_allowlist.txt

#    -> expect no output

Plus the regression signature: all 12 harnesses PASS with the Stage 0 leak totals, full fixture run with identical pass/fail counts and error-log categories, and - from Stage 2 onward - identical logged SQL text.

What the greps prove - and what they do not They prove there are no OCI calls, OCI types or constants, and no Oracle SQL in core. They do not prove the project builds without an Oracle client: oci_context_t (Connection.h) still carries OCI handle fields. That is the first design decision of the driver_mssql proposal.

Changed in v1.2 Grep 2 covers data-dictionary views; Grep 0 matches the actual harness folder contents; allow-list seeded; leak totals added to the regression signature.

# Summary

| Stage | Moves | Risk | Primary proof |
| --- | --- | --- | --- |
| 0 | Done - harnesses reconciled, baseline, checks answered; three production bugs found and fixed | Closed 30 Sep | 12/12 PASS, leak totals |
| 1 | Date validation into plain C; ISO 8601 canonical; type classes; ORA suffix dropped | Medium - every dated write | Differential old-vs-new harness + date fixtures |
| 2 | bind_expr, lob_placeholder, row_locator_clauses, row_limit_sql, now_expr, procedure_call_sql | Low - text only | Logged SQL identical to baseline |
| 3 | commit/rollback through the driver; single retry location | Low-medium - every commit | Attempt count max 4 + rollback fixtures |
| 4 | Metadata queries into the driver; dead functions deleted; CLOB define takes OCILobLocator ** | Medium - every query path | Driver_Metadata_Test + resultset diff |
| 5 | Security lookups on driver primitives with bound parameters | Medium - login path | Authenticate/CheckPermission fixtures + lockout audit rows |

# Decisions

| Decision | Outcome |
| --- | --- |
| client_date_format syntax | Keep today's Oracle-style masks, translated in C. |
| Rejection text (0.4) | Keep the prefix; replace the ORA suffix with a plain reason. |
| Time-zone columns (0.9) | Class as timestamp; accept no zone - today's behaviour. |
| Column type names | Option (a) - classification helper, introduced in Stage 1. |
| procedure_call_sql() | Recommend (a) - keep the hook. |
| Commit retry location | Single-attempt driver commit plus a core retry helper used by every commit path. |
| Server time | now_expr() hook, introduced in Stage 2. |
| Row locator for SQL Server | Deferred to the driver_mssql proposal; db_row_locator_ctx_t carries the key. |

# Documentation corrections

- Driver Guide 2.2 - select_open() has supported LOB columns since 14 Sep; remove the "reports DB_SELECT_UNSUPPORTED_LOB" contract (and the matching comments in db_driver.h).

- Driver Guide 5.7 - the ORA-12609 on DROP VIEW was the millisecond timeout bug, not a WiFi drop (the database is on localhost). The elapsed-time technique was right; the conclusion was not.

- Driver Guide 7.3 - Session_Manager.c is not fully vendor-neutral (SYSTIMESTAMP), and Execute_Query_Batch_Module.c holds the ROWNUM row-limit wrapper.

- Contention Troubleshooting Guide 7.3 and 7.5 - the per-slot timeout was not "genuinely safe", and the "cold-start ORA-12609 after reboot" entry is very likely the same bug.

# Out of scope

- driver_mssql itself - its own proposal, written against the interface this one finishes.

- oci_context_t's OCI handle fields (Connection.h).

- DDL_Modules.c and DDL_Execute_Module.c - DDL grammar is vendor-specific by nature.

- Vendor-neutral rendering of dates and types in SELECT results.

- Unit_Test_Module.c's Oracle verification queries - test code.

- Reviewing which ORA codes are safe to retry for a COMMIT.

- Renaming db_rowid_result_t / lob_write_by_rowid, and old OCI_ filenames in source header comments.

- The three 0.B bug fixes - done before the baseline, tracked as their own changes.

# References

- db_driver_Interface_and_New_Driver_Guide.docx - Sections 1, 2.2, 2.4, 3.3, 3.4, 4.2, 5.2, 5.7, 6, 7.3-7.5.

- Oracle_Contention_Troubleshooting_Guide.docx - Sections 7.3, 7.5.

- CRUD_Execute_Modules_Reference.docx and Data_Manager_Request_Definitions_v1_5.docx - Date Handling.

- Security_Module_Design_Specification_v2.docx - Sections 4.1, 4.2, 6.7, 10.

- Stage 0 evidence (29 Sep): Driver_*_Test.log, Metadata_Data_Manager.log, ddl_Data_Manager.log, procedure_Data_Manager.log, Transaction_Data_Manager.log.

- Stage 0 close-out (30 Sep): Run_1/Run_2_Driver_LOB_Select_Test.log (SEGV), Metadata_Data_Manager.log (define setup), final Get_Test_Results.sh output (12/12), production output_clobs listing.